# Document 6 — Three-Tranche Payment Protocol

Formal Payment Protocol — USD 3.6M in Three Staged Tranches

Each tranche of USD 1,200,000 is released only upon satisfaction of its release conditions, verified through ProjectCo's reporting framework. Equity is recognized strictly against capital actually paid.

## Tranche 1 — USD 1,200,000 (at signing / first closing)

Purpose:

- ProjectCo activation.

- Governance setup.

- Initial technical readiness.

- Initial procurement planning.

Release conditions:

- Signed shareholders' agreement.

- ProjectCo bank account opened and operational.

- Approved Use of Funds schedule.

- Initial governance protocol in force.

Equity recognized: 3.33%.

## Tranche 2 — USD 1,200,000 (after Gate 1)

Purpose:

- Mobile station procurement / development.

- Quarry preparation.

- Operating setup.

Release conditions:

- Report on Tranche 1 use of funds.

- Technical execution report.

- Approved procurement and quarry plan.

Equity recognized: additional 3.33% (cumulative 6.66%).

## Tranche 3 — USD 1,200,000 (after Gate 2)

Purpose:

- Ramp-up.

- Working capital.

- Operational readiness.

- Production scale-up.

Release conditions:

- Operational readiness report.

- Quarterly review completed.

- Updated budget approved.

- ProjectCo approval.

Equity recognized: additional 3.34% (cumulative 10.00%).

### Equity Recognition Table

| Payment | Capital Paid | Equity Recognized | Cumulative Stake |
| --- | --- | --- | --- |
| Tranche 1 | USD 1.20M | 3.33% | 3.33% |
| Tranche 2 | USD 1.20M | +3.33% | 6.66% |
| Tranche 3 | USD 1.20M | +3.34% | 10.00% |
| Total | USD 3.60M | 10.00% | 10.00% |

If a tranche is not funded, the Investor retains only the equity corresponding to capital actually paid, subject to the shareholders' agreement. Once the full USD 3.6M is paid and the 10% is fully recognized, the partner's stake remains preserved according to the shareholders' agreement.