# Document 8 — Quarterly Reporting Template

Isseksi ProjectCo — Quarterly Report to the Financial Partner

Issued every three months by ProjectCo management. Reporting period: [Q● 20●●].

| # | Section | Content Required |
| --- | --- | --- |
| 1 | Executive summary | Quarter highlights, status against plan, key decisions required |
| 2 | Capital deployed | Cumulative and quarterly deployment versus the Use of Funds schedule |
| 3 | Budget versus actual | Variance analysis by category with explanations for material deviations |
| 4 | Tranche status | Tranches paid, release conditions status, equity recognized to date |
| 5 | Mobile station progress | Procurement, fabrication, delivery, commissioning milestones |
| 6 | Quarry preparation progress | Readiness status of the four-quarry architecture and sequencing |
| 7 | Equipment and procurement | Orders, deliveries, inspections, utilization |
| 8 | Technical / QA-QC updates | Sampling, assays, quality control results, production verification |
| 9 | Working capital position | Cash balance, runway, burn rate, payables/receivables discipline |
| 10 | ESG and water monitoring | Water use, environmental controls, monitoring indicators, incidents |
| 11 | Digital tracking / Data Room | Data Room updates, reporting discipline, access logs summary |
| 12 | Risk register | Open risks, severity, owners, mitigations |
| 13 | Corrective actions | Actions opened/closed in the quarter and their outcomes |
| 14 | Next-quarter plan | Budget, priorities, execution milestones, decisions requested |
| 15 | Management certification | Certification of accuracy and completeness, signed by ProjectCo management |

The partner has the right to review, ask questions, and request clarification on every section. The report confers visibility and verification — not day-to-day operational control.